EcoPreserve Project Proposal

Three Independent AI Prototypes

Prepared for ecoPreserve

Oscar, CEO and Owner

Prepared by EcoThrive Consulting

Jillian Shapiro, Ryan Conroy, and Xavier Davis

AI for Social Impact

October 18, 2026

1. Partner and Problem

EcoPreserve is a Central Florida sustainability consulting firm with 15 consultants plus marketing and administrative staff. It serves roughly 50-60 organizations each year across 15 states. They work primarily with government clients often as a specialist alongside larger engineering or construction firms. It has five main service lines. These lines are green building certifications, transportation electrification, sustainability and resiliency, decarbonization, and grant funding (Oscar, personal communication, September 10, 2026). We propose three separate ideas for EcoPreserve to incorporate AI into their operations. These include the Smart Document Navigator, Sustainability Impact Reporter, and Client-facing Advisor demonstration. Each will have its own sample inputs, working demonstrations, and evaluation. They can be easily built, tested, and considered for future integration. We identified these focus areas after our interviews with Oscar. In our follow-up discovery, we learned that inconsistent filenames and nested folders were obstacles when locating project records. Oscar requested a clickable PDF index with clear document labels and updates after batches of ten approved entries. The team also identified impact reporting and possible AI-supported client services as priorities (EcoThrive Consulting, 2026).

The reporting problem includes the effort required to revise an AI-generated document. Oscar described one attempt:

“The template they gave us was pretty good, but it gave it to us in PDF and when we tried to update it, it was no good. It was really hard to update.”

(Oscar, personal communication, September 10, 2026)

These ideas address different needs. The Navigator will test easier access to project records. The Reporter will test accurate and editable summaries of sustainability data. The Advisor will explore whether a guided client conversation could become a useful service. We will review and evaluate each option and allow for Ecopreserve professionals to decide which ones would best suit their needs.

2. Current State

How do documents move through a project ?

Oscar described consultants collecting evidence, writing narratives, assembling certification packages, and responding to review comments (personal communication, September 10, 2026). Within that process, our follow-up discovery found that a manager gathers a report, chooses a folder, names the file, and stores it in SharePoint or OneDrive. A colleague later navigates nested folders and interprets filenames to find it. Naming practices differ across managers (EcoThrive Consulting, 2026).

How does reporting work today ?

Oscar and a senior consultant draft content using Copilot and then use NotebookLM to organize a one-page summary. Revisions and exports did not produce an easily reusable result. Oscar explained, “the ultimate product was created by me” (personal communication, September 10, 2026). This shows that work has to be redone which leads to more time being dedicated to preparation and away from other important tasks.

How do clients receive advice today ?

Consultants analyze project information and recommend practical next steps based on experience. Oscar emphasized that professionals should use their expertise to make recommendations rather than leave those decisions to AI (personal communication, September 10, 2026). The Advisor is a separate service idea to explore. We have not yet mapped a model or tested client demand for it.

What works and what we still need to measure

Things that are working well are staff expertise, client relationships, and final approval of all tasks.These should remain unchanged. Things that we still need to measure include retrieval time, naming errors, report-revision efforts, and demand for an Advisor. In the upcoming weeks, we will ask for nonconfidential walkthroughs, time retrieval data, confirm reporting checks, and identify one plausible Advisor use case. These findings will guide three separate evaluations.

3. Proposed Solution

Smart Document Navigator

We propose developing a Smart Document Navigator. The system would contain a master list of documents with standardized titles, categories, and clickable links to the original files. A PDF table of contents could then be generated from this master list. For example, instead of navigating through four folders to locate an energy performance report, an employee could open the Smart Document Navigator, locate the Energy Performance section, and click the report title.The original files would remain in their existing SharePoint or OneDrive locations. Oscar or a project manager will approve the naming rules. To test this, our initial inputs would be twenty fictional project files in nested folders and an Excel or CSV inventory containing each file’s ID, original name, location, link, version, category, and review status. Oscar or a project manager will approve the naming rules

Tools like Python will check required fields and organize the inventory. Microsoft Copilot may suggest clearer labels from fictional metadata; a reviewer must accept or edit each suggestion. Tools will generate a clickable PDF index from approved records. The outputs are the index, a naming guide, and a log of accepted, changed, and rejected suggestions. Original files will not be renamed or moved.

Minimum viable version would be to review proposed labels and generate one index, first for ten files and then twenty. Oscar or a project manager will verify labels, versions, and destinations. This prototype will use its own file inventory and requires neither of the other prototypes. The PDF will link to files without granting access.

Sustainability Impact Reporter

We propose creating an AI Sustainability Impact Reporter that converts sustainability data into an organized report with charts, observations, and explanations.The system would accept structured information from a sample building or project and generate a professional report that EcoPreserve could review and customize.Rather than asking AI to perform all sustainability calculations, the prototype would use spreadsheet formulas or Python for calculations and AI for summarizing the verified results.To test this, our initial inputs would be twenty-four months of fictional electricity and water consumption for one building, with units, dates, and source IDs. Python and pandas will validate records and calculate annual totals and year-over-year changes. An independent Excel worksheet will check the results. Microsoft Copilot will draft a short explanation from the verified results only. The team will transfer the human-reviewed text and charts into a reusable Word template using python-docx. Outputs will include a two- to three-page editable report, a PDF export, the calculation worksheet, and data-quality flags. Oscar or a sustainability consultant will check every figure and approve the interpretation.

Minimum viable version would be to check calculations and one editable report from this prototype’s own dataset. Things like missing months, mixed units, duplicate periods, and a zero baseline will trigger a review. We will describe consumption changes without attributing them to a project or calculating emissions. The Reporter operates independently of the Navigator and Advisor.

Client-Facing Advisor Demonstration

We propose developing an AI Building Sustainability Advisor. This would be a client-facing demonstration that takes sustainability data and produces an easy-to-understand overview of potential building improvement opportunities. The system would not replace an EcoPreserve consultant.Instead, it would support an initial conversation between the consultant and client. Our initial input would be five separate fictional facility profiles with a client question, goals, and constraints.

Microsoft Copilot will draft a response using only the supplied facts. A local Streamlit screen will display that draft, clarification questions, and issues requiring consultant review. Oscar or a sustainability consultant will approve the content before a simulated client session.

Minimum viable version would be  one guided question-and-response flow and a discussion summary. This prototype has its own scenarios and requires no Navigator files or Reporter output. It is a committed third prototype. Copilot prompts may be run manually; no live integration is required for any prototype.

What Stays Human

Oscar said, “AI is an enhancer, not a replacer” (personal communication, September 10, 2026). It will be required for staff to approve things like Navigator labels, Reporter calculations and interpretations, and Advisor responses. They would retain control over certification judgments, engineering recommendations, and client communication because those decisions require project knowledge and accountability.

4. SDG Alignment

We were able to identify where the project connects to the SDG goals. The strength of the connection varies as things like environmental outcomes depend on later action (United Nations, n.d.- a, n.d.-b, n.d.-c).

| SDG target | Project connection | Strength |
| --- | --- | --- |
| 12.6 Sustainability reporting | Reporter: makes resource-use information easier to communicate. | Moderate |
| 9.4 Sustainable infrastructure | Navigator: organizes evidence that may inform building upgrades. | Moderate |
| 13.3 Climate capacity | Advisor: may help clients frame questions about climate-related action. | Limited |

5. Risks and Limitations

Technical and Reporting Risks

The Navigator links may have issues and break or identify the wrong version. We will mitigate this by testing destinations, preserving original names, and dating regenerated indexes. Sample tests cannot validate live SharePoint permissions. Reporter data may have issues with missing periods or mixed units. We will mitigate this by verifying figures, requiring source IDs, and blocking unsupported comparisons. Weather and occupancy effects remain outside the analysis. The Advisor may invent facts or present generic suggestions as technical advice. We will flag missing information, test out-of-scope questions, and require consultant review before simulated client use.

Adoption and Bias Risks

Employees may be slow to adopt the prototypes if they add extra steps or do not fit how staff already work. A project manager might keep using existing folders if reviewing suggested filenames takes too much time. The tools could also produce biased results if our examples represent only certain buildings or clients. For example, an Advisor tested mainly on office buildings might overlook the needs of an airport that operates around the clock. The Navigator could mislabel a specialized document because its title uses unfamiliar terms. A polished report or response may make these errors harder to notice because employees assume the information is correct. We will ask staff to test each prototype, record their corrections, and make the supporting information easy to check. We will also test different document types, incomplete records, and facility needs, while recognizing that these examples cannot represent every client.

Confidentiality and Scope Limits

Using real client files in an AI tool could expose confidential project information or violate a client’s restrictions on AI use. We will use approved data and keep client records out of AI tools and the classroom repository. We will clearly label sample reports and Advisor responses so they cannot be mistaken for verified savings or approved recommendations.We are not building live SharePoint integration or automatic file renaming because these require additional permissions and testing. We are not calculating emissions or automating certification decisions because those require validated methods and professional review. The Advisor will demonstrate possible improvement opportunities for discussion, but will not provide final engineering recommendations or operate as a public service because it will only be tested with fictional facility profiles.

6. What We Need from EcoPreserve

Oscar has  offered up to 30 minutes per week as our primary contact (personal communication, September 10, 2026). Based on his feedback from each week, we will ask questions and refine our deliverable into one agenda and keep scheduled partner participation within that limit. A consultant may join or replace a meeting with Oscar; we will not assume additional staff time.

First Priority in Weeks 8 and 9

1. Confirm a use case and reviewer for each idea. In Week 8, we need feedback on naming rules for the Navigator, metrics and audience for the Reporter, and a client question and response boundaries for the Advisor. We will bring examples for correction.

2. Describe the current work. In Week 9, we request nonconfidential examples of document retrieval, report preparation, and a typical client-advice conversation. We will time a small set of retrieval tasks where feasible and record which decisions require a consultant.

3. Confirm three separate sample sets. We need filename patterns and categories, utility-data units and report headings, and representative facility goals and constraints. Descriptions are sufficient; we will create fictional records and scenarios. Access to live systems is not required.

Later Feedback in Weeks 10 and 11

In Week 10, Oscar will confirm the selected prototype and any requested changes. In Week 11, we will review progress on that prototype and ask for feedback on its usefulness and ease of use. A second intended user’s feedback would help but is optional. We will send brief review materials in advance and use one agenda to identify needed revisions.

7. Timeline and Milestones

We will present three prototype options for Oscar to review during Weeks 9–10. He will select one for us to develop. We will then refine that option based on his feedback, build it, and test it before the final handoff.

| Weeks | Milestone | Deliverable | How We Test It |
| --- | --- | --- | --- |
| 8 | Prepare initial drafts | Descriptions, sample, outputs, and propose scope for each idea | Check that each option addresses a need identified during discovery |
| 9-10 | Review and Approval | One selected prototype, approved, deliverable, and requested changes | Oscar compares the options and confirms which one best fits ecoPreserves needs |
| 10-11 | Refine the Selected Idea | Updated design and requirements based on feedback | Confirm that the revisions address Oscars requested changes |
| 11-13 | Build the Prototype | A working version of the selected idea using fictional data | Check its main functions against the approved requirements |
| 13-14 | Test and Modify | Revise prototype and recorded test results | Test with sample tasks, collect feedback, and correct errors |
| 15-16 | Final Handoff and Presentation | One completed demonstration, instructions, summary of limitations, and presentations of final deliverable | Oscar reviews the final version and a user follows the instructions to complete a simple task. Presentation of final deliverable. |

Key Milestones

- Week 8: Three prototype options are prepared, each with a description, sample output, and proposed scope.

- Weeks 9–10: Oscar selects one prototype, approves its deliverables, and identifies any changes needed before development.

- Weeks 10–11: The selected prototype’s design, requirements, and success criteria are finalized based on Oscar’s feedback.

- Weeks 11–13: A working version of the selected prototype is completed using fictional data and the approved requirements.

- Weeks 13–14: User testing is completed, feedback is incorporated, and identified errors are corrected, with time reserved for unexpected issues.

- Weeks 15–16: The final prototype is delivered with operating instructions and known limitations. The team presents the demonstration, testing results, and recommendations for future use.

If time becomes tight, we will simplify features within the minimum viable version while. Week 12 includes time for unexpected problems and final revisions. Any unresolved issues will be documented.

8. Success Criteria

These proposed targets assess each idea separately. Oscar will confirm them at kickoff. A missed target remains unresolved until revision and retesting meet it; success in one prototype does not establish success in another.

| Measure | Method | Success Threshold |
| --- | --- | --- |
| Navigator reliability | Check 20 links after batch updates; compare 15 clear and 5 ambiguous labels with an approved key. | All links correct; no lost entries; at least 14 clear labels correct and all 5 ambiguous cases flagged. |
| Navigator effort | Three users complete five matched folder and index tasks; alternate method order. | At least 20% lower median time with the index; no loss of accuracy. |
| Reporter accuracy | Compare figures with Excel; test missing periods, mixed units, duplicates, and zero baseline. | All figures match at stated rounding; all four error types flagged. |
| Reporter editing | A new user changes a sample value and regenerates the report using the guide. | Number, chart, and narrative agree; the document remains editable. |
| Advisor quality | Review five scenarios, including one incomplete case, and two out-of-scope questions against an approved key. | All responses grounded in facts; missing data flagged; both out-of-scope questions deferred; no unsupported technical claims. |
| Partner usefulness | Oscar rates each prototype separately from 1 to 5 and identifies a practical use case. | Each scores at least 4 after revision, with a use case and no blocking issue. |

These small tests will not establish staff-wide time savings, environmental benefits, or demand for a paid advisory service. We will report results and limitations for each prototype independently.

References

EcoThrive Consulting. (2026, October 15). EcoPreserve AI prototype project proposal [Unpublished project proposal].

United Nations. (n.d.-a). Goal 12. Department of Economic and Social Affairs. https://sdgs.un.org/goals/goal12

United Nations. (n.d.-b). Goal 13. Department of Economic and Social Affairs. https://sdgs.un.org/goals/goal13

United Nations. (n.d.-c). Goal 9. Department of Economic and Social Affairs. https://sdgs.un.org/goals/goal9